## Slide 1: REVIEW WEEK
SPRINT 4

## Slide 2: WHAT WE DONE FROM WEEK 1 TO 5
Collected the requirements of the project
Understands the feasibility of the project
Created the work environment which helps to implement agile methodology
Creates the designs – UI for the application
Identified and implemented the risk and quality management plan
Implemented some user stories for our application

## Slide 3: USER STORIES – ADMIN USERS
I can login into the system
I can add new student ID’s
I can delete and edit the existing student details
I can add equipment details (Name, ID, Location)
I can delete and edit the existing equipment details
I can view list of student details
I can view list of equipment details
I can add/Delete campus details
I can track the student history
I can see student details individually
I can logout of the system

## Slide 4: USER STORIES – LAB MEMBERS
I can login into the system
I can view the list equipment in the laboratory
I can search the equipment as per my work
I can book the equipment
I can view the history of my own
I can see the due date of the equipment which I borrowed from the laboratory
I have an option to withdraw my equipment before the due date
I can logout of the system

## Slide 5: PRIORITIZING USER STORIES
Create two different dashboards for admin and student in our application.
Create UI design for each page.
Create table for students and equipment where it could be useful for two users (students and Admin) for add, delete, edit, view.
Create the booking system for students, it is one of the important requirements from the client side.
Create search option to check with equipment’s availability
Create tracking system to view the history of students who have borrowed from laboratory
Create withdraw option for students to return equipment before the due date.
Create search option to view student details inclusive of history, recently borrowed from laboratory.

## Slide 6: WORK CARRIED OUT BY EACH TEAM MEMBERS IN OUR GROUP
Chart: 
| Adarsha | Javagal | Bandana | Maruf
Contributions | 4.2 | 4.2 | 3.7 | 3
ADARSHA MANI – Code development
JAVAGAL SRINATH – Designing of user interface
BANDANA KAPALI – Documentation part
MARUF – R/D on application and supports on necessary tasks

## Slide 7: USER STORIES IMPLEMENTATIONS – FXML FILES

## Slide 8: USER STORIES IMPLEMENTATIONS – FXML FILES

## Slide 9: USER STORIES IMPLEMENTATIONS – FXML FILES

## Slide 10: USER STORIES IMPLEMENTATIONS – FXML FILES

## Slide 11: USER STORIES IMPLEMENTATIONS – FXML FILES

## Slide 12: USER STORIES IMPLEMENTATIONS – FXML FILES

## Slide 13: USER STORIES IMPLEMENTATIONS – FXML FILES

## Slide 14: USER STORIES IMPLEMENTATIONS – FXML FILES

## Slide 15: TEST CASES – LOGIN
Test No. | Test Name | Input | Expected Output | Actual Output | Remarks
 | Login Portal Check (For Admin Login) | Username: admin Password: admin1 Login Button Clicked | Admin Dashboard needs to be displayed. | Admin Dashboard was displayed. | PASSED
 | Login Portal Check (For Member Login) | Username: student Password: student1 Login Button Clicked | Member Dashboard needs to be displayed. | Member Dashboard was displayed. | PASSED

## Slide 16: TEST CASES – EVIDENCE OF WORK
Figure 1 Admin Logging in from Login Page
Figure 2 Admin Dashboard displayed after Admin Logged In

## Slide 17: TEST CASES – EVIDENCE OF WORK
Figure 3 Member Logging in from Login Page
Figure 4 Member Dashboard displayed after Member Logged In

## Slide 18: TEST CASES- ADMIN DASHBOARD
Test No. | Test Name | Input | Expected Output | Actual Output | Remarks
ADMIN DASHBOARD PAGE |  |  |  |  | 
1 | ADD ADMIN BUTTON | Clicked Add Admin Button | A new window to add a new admin will be displayed. | A new window to add a new admin was displayed. | PASSED
2 | ADD STUDENT BUTTON | Clicked Add Student Button | A new window to add a new Student will be displayed. | A new window to add a new Student was displayed. | PASSED
3 | ADD STUDENT BUTTON | Clicked Add Equipment Button | A new window to add a new equipment will be displayed. | A new window to add a new equipment was displayed. | PASSED
4 | ADD CAMPUSES BUTTON | Clicked Add Campuses Button | A new window to add a new campus will be displayed. | A new window to add a new Campus was displayed. | PASSED

## Slide 19: TEST CASES- ADMIN DASHBOARD - CONTD
5 | STUDENT DETAILS BUTTON | Clicked Student Details Button | A new window to search the student will be displayed. | A new window to search the student was displayed. | PASSED
6 | EQUIPMENT DETAILS BUTTON | Clicked Equipment Details Button | A new window to search the equipment will be displayed. | A new window to search the equipment was displayed. | PASSED
7 | LOG OUT BUTTON | Clicked Log Out Button | Admin will return back to the login page. | Admin returns back to the login page. | PASSED
ADD ADMIN PAGE |  |  |  |  | 
8 | REGISTER NOW BUTTON | Clicked Register Now Button | “New Admin Added” prompt will be displayed. | “New Admin Added” prompt was displayed. | PASSED
9 | BACK TO HOME PAGE BUTTON | Clicked Back to Home Page Button | Admin will return back to the admin dashboard. | Admin returns back to the admin dashboard. | PASSED

## Slide 20: TEST CASES- ADMIN DASHBOARD - CONTD
ADD STUDENT PAGE |  |  |  |  | 
REGISTER NOW BUTTON | Clicked Register Now Button | “New Student Added” prompt will be displayed. | “New Student Added” prompt was displayed. | PASSED | 
BACK TO HOME PAGE BUTTON | Clicked Back to Home Page Button | Admin will return back to the admin dashboard. | Admin returns back to the admin dashboard. | PASSED | 
ADD CAMPUSES PAGE |  |  |  |  | 
REGISTER NOW BUTTON | Clicked Register Now Button | “New Campus Added” prompt will be displayed. | “New Campus Added” prompt was displayed. | PASSED | 

## Slide 21: TEST CASES – SCREENSHOTS
Figure 5 Add a New Admin Form page
Figure 6 Add a new Student Form page

## Slide 22: TEST CASES – SCREENSHOTS
Figure 7 Equipment Registration Form
Figure 8 Campus Registration Form Page

## Slide 23: TEST CASES – SCREENSHOTS
Figure 9 Student Details Page
Figure 10 Equipment Search page

## Slide 24: CURRENT PROJECT STATUS
Created UI prototype design for both admin and student users
Implemented the user stories for admin users
Updated and integrated the document from feasibility study to risk management.

## Slide 25: WHAT WE PLANNED FOR UPCOMMING WEEKS
Implementing other user stories as well.
Focusing on developing fxml files for student dashboard.
Updating the document as per our implementation.

## Slide 26: Thank You